# Avennorth Pathfinder — Build to Production Guide

## For the Engineer Taking This to Production, Testing, and Release

### Current State

The platform is code-complete across 10 phases with 104+ passing tests. What remains is hardening, packaging, and deployment to a real environment.

____________________________________________________________

## Step 1: Environment Setup

### 1.1 Prerequisites

# Verify toolchain

go version          # 1.22+

python3 --version   # 3.11+

docker --version    # 24+

helm version        # 3.14+

protoc --version    # 5+ (brew install protobuf protoc-gen-go protoc-gen-go-grpc)

### 1.2 Clone and Verify

git clone https://github.com/blmuffley/Pathfinder.git

cd Pathfinder

make test           # Should print: 104+ tests, all passing

### 1.3 Local Stack

make docker-up      # Start PostgreSQL

make dev-gateway    # Terminal 1: Gateway on :8443

make dev-mock-agent # Terminal 2: Synthetic flows

make dev-ai-engine  # Terminal 3: AI Engine on :8080 (needs ANTHROPIC_API_KEY)

Verify: SELECT COUNT(*) FROM classified_integrations; should show growing count.

____________________________________________________________

## Step 2: Items That Need Finishing

### 2.1 Windows ETW Agent (3-4 weeks)

File: src/agent/windows/internal/capture/etw_windows.go

Status: Scaffold with TODOs

What to implement:

Open ETW trace session: `StartTraceW` with provider GUID `{7DD42A49-5329-4832-8DFD-43D979153A88}`

Enable events: EventID 10 (TCP connect IPv4), 12 (TCP disconnect), 15 (UDP send)

Process events in callback → emit `shared.FlowRecord`

WMI enrichment: `SELECT Name FROM Win32_Process WHERE ProcessId = <pid>`

Reference: The mock in etw_stub.go shows the exact FlowRecord shape expected.

### 2.2 K8s Agent eBPF Wiring (1 week)

File: src/agent/k8s/cmd/main.go line ~97

Status: Blocks on <-ctx.Done() in non-mock mode

What to implement:

Import the Linux eBPF loader from `src/agent/linux/internal/capture/`

The K8s agent runs in host network namespace — same eBPF programs work

Add K8s enricher output to `ProcessName` field before sending to gateway

### 2.3 SN Sync — Interfaces + Agents (2 days)

File: src/gateway/internal/snsync/loop.go

Status: Only syncs integrations. Interfaces, agents, and health logs not wired.

What to add to syncOnce():

l.syncIntegrations(ctx)  // exists

l.syncInterfaces(ctx)    // add: query classified_interfaces WHERE synced_to_sn=FALSE

l.syncAgents(ctx)        // add: query agents WHERE sn_sys_id IS NULL

The SN client already has UpsertInterfaces() and UpsertAgents() methods.

### 2.4 Linux Agent → Shared Client Migration (1 day)

Current: src/agent/linux/internal/client/client.go is a copy of shared client.

Target: Import src/agent/shared/ instead. Delete duplicate. Update go.mod replace directive.

### 2.5 Gateway Rate Limiting (2 days)

Add per-agent rate limiting on gRPC SendFlows:

// In server/grpc.go, before inserting flows:

if flowsPerSecond(agentID) > maxFlowsPerSec {

return status.Errorf(codes.ResourceExhausted, "rate limit exceeded")

}

____________________________________________________________

## Step 3: Production Hardening

### 3.1 TLS Configuration

# config/gateway-prod.yaml

server:

port: 8443

tls: true

cert_file: /etc/pathfinder/tls/server.crt

key_file: /etc/pathfinder/tls/server.key

ca_file: /etc/pathfinder/tls/ca.crt  # for mTLS

Generate certs:

# Self-signed CA

openssl genrsa -out ca.key 4096

openssl req -new -x509 -key ca.key -out ca.crt -days 3650 -subj "/CN=Pathfinder CA"

# Server cert

openssl genrsa -out server.key 2048

openssl req -new -key server.key -out server.csr -subj "/CN=pathfinder-gateway"

openssl x509 -req -in server.csr -CA ca.crt -CAkey ca.key -CAcreateserial -out server.crt -days 365

### 3.2 PostgreSQL Production Config

-- Verify partitions exist for next 3 months

-- Add a cron job or migration to create future partitions:

CREATE TABLE raw_flows_2026_07 PARTITION OF raw_flows

FOR VALUES FROM ('2026-07-01') TO ('2026-08-01');

-- Repeat for each month

-- Tune for production

ALTER SYSTEM SET work_mem = '256MB';

ALTER SYSTEM SET max_connections = 100;

ALTER SYSTEM SET shared_buffers = '4GB';  -- 25% of RAM

### 3.3 Health Endpoints

Add HTTP health endpoint to gateway (currently gRPC only):

// In cmd/main.go, alongside gRPC server:

http.HandleFunc("/healthz", func(w http.ResponseWriter, r *http.Request) {

w.Write([]byte("ok"))

})

go http.ListenAndServe(":8080", nil)  // Use different port than gRPC

### 3.4 Structured Logging Verification

All services already log JSON. Verify log aggregation:

# Gateway logs

kubectl logs -l app.kubernetes.io/name=pathfinder-gateway --tail=5 | jq .

# Agent logs

journalctl -u pathfinder-agent -n 5 --output=json | jq .

____________________________________________________________

## Step 4: Testing Checklist

### 4.1 Unit Tests (already passing)

make test  # 104+ tests

### 4.2 Integration Test

make docker-up  # Start PostgreSQL

# Start gateway in background

PF_DB_URL="postgres://pathfinder:localdev@localhost:5432/pathfinder?sslmode=disable" \

go run src/gateway/cmd/ --config config/gateway-dev.yaml &

# Run integration test

cd tests/integration && go test -tags=integration -v -timeout 60s

What it verifies: Enroll → Send flows → Heartbeat → PostgreSQL writes → Classification loop → Classified integrations appear.

### 4.3 Manual Smoke Test

| # | Test | How | Expected |
| --- | --- | --- | --- |
| 1 | Agent enrolls | Start agent, check gateway logs | "agent enrolled" with UUID |
| 2 | Flows ingested | `SELECT COUNT(*) FROM raw_flows` | Growing count |
| 3 | Classification | `SELECT * FROM classified_integrations` | Records within 60s |
| 4 | SN sync | Check `sn_sync_log` | `status='success'` entries |
| 5 | Health scoring | `POST :8081/api/v1/health-score` with sample metrics | JSON with overall_score |
| 6 | Anomaly detection | `POST :8080/api/v1/anomaly` with sample series | Anomalies detected |
| 7 | CMDB Ops | `POST :8082/api/v1/run` with duplicate_detector | Findings returned |
| 8 | Coverage analysis | `POST :8083/api/v1/coverage` with sample data | Gaps detected |
| 9 | Bearing push | Set `BEARING_WEBHOOK_URL`, trigger push | Feed sent, 200 response |

### 4.4 Load Test

# Run 10 mock agents simultaneously

for i in $(seq 1 10); do

go run src/gateway/cmd/mock-agent/ --gateway localhost:8443 --rate 100 --interval 5s --hostname "load-test-$i" &

done

# Monitor:

# - Gateway CPU/memory

# - PostgreSQL connection count

# - Classification backlog: SELECT COUNT(*) FROM raw_flows WHERE classified=FALSE

# - Flows/sec: watch -n1 "psql -c 'SELECT COUNT(*) FROM raw_flows'"

Target: Gateway handles 10 agents × 100 flows/batch × 12 batches/min = 12,000 flows/min without degradation.

____________________________________________________________

## Step 5: Build & Package

### 5.1 Go Binaries

# Production builds (static, stripped)

CGO_ENABLED=0 GOOS=linux GOARCH=amd64 go build -ldflags="-s -w" -o bin/pathfinder-gateway-linux ./src/gateway/cmd/

CGO_ENABLED=0 GOOS=linux GOARCH=amd64 go build -ldflags="-s -w" -o bin/pathfinder-agent-linux ./src/agent/linux/cmd/

CGO_ENABLED=0 GOOS=windows GOARCH=amd64 go build -ldflags="-s -w" -o bin/pathfinder-agent-windows.exe ./src/agent/windows/cmd/

CGO_ENABLED=0 GOOS=linux GOARCH=amd64 go build -ldflags="-s -w" -o bin/pathfinder-agent-k8s ./src/agent/k8s/cmd/

### 5.2 Docker Images

docker build -t avennorth/pathfinder-gateway:0.1.0 -f src/gateway/Dockerfile .

docker build -t avennorth/pathfinder-ai-engine:0.1.0 -f src/intelligence/shared-ai-engine/Dockerfile src/intelligence/shared-ai-engine/

docker build -t avennorth/pathfinder-integ-intel:0.1.0 -f src/intelligence/integration-intelligence/Dockerfile src/intelligence/integration-intelligence/

docker build -t avennorth/pathfinder-cmdb-ops:0.1.0 -f src/intelligence/cmdb-ops-agent/Dockerfile src/intelligence/cmdb-ops-agent/

docker build -t avennorth/pathfinder-service-map:0.1.0 -f src/intelligence/service-map-suite/Dockerfile src/intelligence/service-map-suite/

### 5.3 Helm Deploy

# Push images to registry

docker push avennorth/pathfinder-gateway:0.1.0

# ... push all images

# Deploy

helm install pathfinder-gateway charts/gateway/ \

--namespace pathfinder-system \

--set image.repository=avennorth/pathfinder-gateway \

--set image.tag=0.1.0

helm install pathfinder-agent charts/agent/ \

--namespace pathfinder-system \

--set image.repository=avennorth/pathfinder-agent \

--set image.tag=0.1.0 \

--set gateway.address=pathfinder-gateway:8443

### 5.4 Linux RPM/DEB Package (optional)

# Use nfpm or fpm to package the agent binary

nfpm package --packager rpm --target bin/pathfinder-agent-0.1.0.rpm

nfpm package --packager deb --target bin/pathfinder-agent-0.1.0.deb

____________________________________________________________

## Step 6: ServiceNow Deployment

See [installation-guide.md](installation-guide.md) Steps 1-6 for detailed SN setup.

Quick version:

Import 2 update set XMLs → creates tables + fields + properties

Paste 6 business rules + 7 REST endpoints

Create OAuth app → configure in gateway.yaml

Build workspace in UI Builder (use JSON blueprints)

Create Flow Designer flows (use JSON definitions)

Create scheduled jobs + notifications

____________________________________________________________

## Step 7: Release Checklist

[ ] All 104+ unit tests passing

[ ] Integration test passing against live PostgreSQL

[ ] Load test: 10 agents × 100 flows = 12k flows/min sustained

[ ] TLS configured and tested (agent → gateway, gateway → SN)

[ ] PostgreSQL partitions created for next 6 months

[ ] SN update sets imported and validated

[ ] SN workspace built and accessible

[ ] SN OAuth configured and gateway syncing

[ ] Health endpoints responding on all services

[ ] Structured logging verified in log aggregator

[ ] Monitoring/alerting configured (agent heartbeat, classification backlog, sync failures)

[ ] Docker images pushed to registry

[ ] Helm charts validated (`helm lint`)

[ ] Bearing integration configured (if applicable)

[ ] Backup/restore tested for PostgreSQL

[ ] Documentation reviewed and current

[ ] CHANGELOG.md updated

[ ] Git tag created: `git tag -a v0.1.0 -m "Initial release"`

[ ] Design partners notified